|  |  |  |
| --- | --- | --- |
| **Date: 9/09/2022** | **Time: 05.00** | **Location: Mulla Mulla** |
| **Project Manager:** Hemmy Mistry | | **Supervisor** Andrew Donaldson |
| **Weather:** Fine light winds. | | **UV: 4**  **Temp Max:** 8-26° |
| **Communication:** | | |
| **□ Site Notices**: nil  **□ Site Visitors: Nil**  **□ New Starters:** Nil    **□ D&A Testing:** Nil  **□ People Flying in: Nil**  **□ People Flying Out:** | | |
| **Personnel: See daily BAC sign on sheet** | | |
| **HSE Issues:** | | |
| **□ Reported Hazards: Nil**  **□ Incidents:** Nil  **□ Injuries:** Nil  **□ Take 5: 4**  **□ JHA’s:** 2  **□ HSE Issues:**  **□ Other:**    . | | |
| **Safety Share / Topic:** | | |
| * Hard barricading. * Signage and tags. * Service inspection before penetrations. * Working off steps. * BHP staff | | |
| **Permits Required:** | | |
| * Excavation permit 20220906-4 * Permit to work 261330 | | |
| **Interaction Between Work Crew and Work Areas:** | | |
| |  | | --- | | * BHP staff | | | |
| **Scope of Works for Today:** | | |
| 1. Complete surface conduit and penetrations. 2. Install 24csmof through NPI building and underground service. 3. Install access vents in divertissement building. 4. Install 24csmof into divertissement building. 5. Drop cable into racks. 6. Commence fibre splicing. 7. Close excavation permit. | | |
| **Additional Information:** | | |
| Survey pick-up required pre backfill. | | |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Sign on Sheet** | | | | | |
| **NAME** | **TIME ON** | **BAC** | **SIGN ON** | **TIME OFF** | **SIGN OFF** |
| Andrew Donaldson | 0600 | 0 | yes | 1800 | Yes |
| Marshall Grove-Miller | 0600 | 0 | yes | 1800 | Yes |
| Chis Danzi | 0600 | 0 | yes | 1800 | Yes |